

Project Documentation

“Explainity”

Team 2

**Project Idea: -**

Our app needs to give the users the ability to explain to each other in a simple way by drawing like you write on a paper, so you can explain to one or more users your idea/problem with just drawing instead of written chat.

**Project Plan: -**

This project should be delivered in 3 weeks working so we hope to deliver the project in the most important areas and working correctly instead of just making a big project with problems in the most important areas so we make the optional TODO items.

[Optional]: could be implemented or not.

|  |  |  |
| --- | --- | --- |
| Date Start | Date End | TODO |
| 26/3/2019 | 1/4/2019 | Design and implement Database (optional) |
| 4/4/2019 | 6/4/2019 | Make the client-side drawing area |
| 7/4/2019 | 14/4/2019 | Make server-side to handle connections |
| 11/4/2019 | 14/4/2019 | Make connection with database (optional) |
| 11/4/2019 | 14/4/2019 | Make login, signup and user interface (optional) |
| 14/4/2019 | 21/4/2019 | Finish some remaining stuff and making decent GUI |
| 21/4/2019 | 25/4/2019 | Testing |
| 25/4/2019 | 26/4/2019 | Document the Project |
| 27/4/2019 | 27/4/2019 | Project Discussion |

**Similar Projects to our idea: -**

- [Live Board](https://app.liveboard.online/)

- [AWW App](https://awwapp.com/)

**Idea Related to proposed ideas: -**

This idea is related more to the chat app idea - so if this idea has been refused, then we choose the chat room app idea - but as we think this idea will give us a value.

**Contacts: -**

You can contact with any one of us but it’s preferable to talk to our team representative:

- Khaled Sabry: Khaledsab1997@gmail.com

|  |  |  |  |
| --- | --- | --- | --- |
| Names | S. | BN. | Gmail |
| Ahmed Salah | 1 | 5 | ahmed.salaaaah.98@gmail.com |
| Khaled Sabry | 1 | 19 | Khaledsab1997@gmail.com |
| Mahmoud Youssri | 2 | 24 | - |
| Mohamed Abdel-Aziz | 2 | 19 | - |